# 📅 24-Week Sprint Plan – Mobile App Development

This 24-week sprint schedule outlines the development timeline for the mobile app project. Each sprint lasts 2 weeks and focuses on specific deliverables aligned with Agile methodology.

|  |  |  |
| --- | --- | --- |
| Sprint | Duration | Focus / Milestones |
| Sprint 1 | Week 1–2 | UI Design + Logo + Initial Look |
| Sprint 2 | Week 3–4 | Complete 75% of UX flow |
| Sprint 3 | Week 5–6 | Finalize UI + Technical Docs |
| Sprint 4 | Week 7–8 | Backend Development starts |
| Sprint 5 | Week 9–10 | iOS Dev Build 1 (3+ screens) |
| Sprint 6 | Week 11–12 | iOS Dev Build 2 (6+ screens) |
| Sprint 7 | Week 13–14 | All Screens + CMS Alpha |
| Sprint 8 | Week 15–16 | APIs: Registration + Home |
| Sprint 9 | Week 17–18 | APIs Integration (Others) |
| Sprint 10 | Week 19–20 | Mobile App Alpha (70% APIs) |
| Sprint 11 | Week 21–22 | App Alpha (90% APIs) |
| Sprint 12 | Week 23–24 | RC1 Build, Deployment, Testing |