**EXHIBIT A – PROJECT OVERVIEW**

**A. Purpose of the App**

* The Developer will build a **mobile app** for both **iOS and Android**, plus a **responsive website**.
* The platform will be a **social trivia and betting app**.
* Users will join **fun, fast games (like sports trivia)** where they can **win real money** — but the app is **not meant for professional gamblers**.
* There will also be a **landing page** to promote the app on desktop and mobile.

**B. Technical Tools and Platforms**

The app will be built using modern, professional tools:

* **iOS App**: Swift 5.0 + Xcode
* **Android App**: Java + Android Studio
* **Backend**: Ruby on Rails + PostgreSQL
* **API**: RESTful API (to connect to other systems)
* **Website**: HTML5, CSS3, and Bootstrap

**C. Main Features**

The app and website will include:

**User Features**

* Home screen and user signup
* Profile creation with social media links
* Add images/videos
* In-app purchases + Stripe payment integration
* Lineup creation for games
* Alerts by SMS or email
* Subscription model for monetization
* Betting options:
  + Peer-to-peer
  + Group betting
  + Micro social betting
* Live quiz-style games (fast gameplay)
* Newsfeed and “how to play” instructions
* Push notifications and pop-up ads
* Chat, block, and delete options
* Terms of Use / Privacy Policy
* Analytics (to track user activity)

**Admin Dashboard**

* Real-time statistics
* User management (disable/lock users)
* Manage homepage content
* Payment handling and reminders
* Transactional emails (Welcome, Confirmation, Forgot Password)

**D. Timeline & Milestones**

Total development time: **28 weeks**

* **24 weeks** for main app development
* **4 weeks** for testing (QA: Quality Assurance)

**Milestone Schedule**

* Week 1–6: Design and UI/UX mockups
* Week 8–12: Initial development of key screens and backend
* Week 14–20: Integrate APIs, improve backend
* Week 22–23: Final features and testing
* Week 24: Final version uploaded to app stores
* Final 4 weeks: Testing and bug fixing

**E. Warranty & Maintenance**

* The Developer includes **90 days of free bug-fixing support**.
* Ongoing support or maintenance **is not included** but can be discussed later as a separate contract.

**F. Payment Schedule**

**Total Project Cost: $480,000**

* **$180,000** is paid in **company stock** (already received).
* **$300,000** will be paid for the **installments** as follows:

| **Payment** | **Amount** | **Timing** |
| --- | --- | --- |
| Down Payment | $30,000 | Before starting |
| Milestone 1 | $30,000 | Week 2 |
| Milestone 2 | $30,000 | Week 6 |
| Milestone 3 | $30,000 | Week 9 |
| Milestone 4 | $30,000 | Week 12 |
| Milestone 5 | $30,000 | Week 16 |
| Milestone 6 | $30,000 | Week 20 |
| Final Payment | $90,000 | When the final app is accepted |

**G – Payment Schedule**

**Total Project Cost: $480,000**

**Payment Breakdown:**

1. **Stock Compensation**
   * The Developer received **4,122,394 shares of Client’s common stock**.
   * This was valued at **$180,000**, and served as **partial payment** for services.
   * The shares were issued to **INFX Development LLC** (Certificate #1054) and accepted on **December 30, 2019**.
2. **Remaining Cash Payment: $300,000**, to be paid in **installments** as the project progresses.

**Installment Schedule:**

| **Payment** | **Amount** | **When It's Due** |
| --- | --- | --- |
| Down Payment | $30,000 | Before development begins |
| Milestone Payment 1 | $30,000 | Week 2 |
| Milestone Payment 2 | $30,000 | Week 6 |
| Milestone Payment 3 | $30,000 | Week 9 |
| Milestone Payment 4 | $30,000 | Week 12 |
| Milestone Payment 5 | $30,000 | Week 16 |
| Milestone Payment 6 | $30,000 | Week 20 |
| Final Payment (RC1 build) | $90,000 | After the final app is delivered and accepted by Client |

By signing below, the Parties agree to comply with all of the requirements contained in this agreement.

**IN WITNESS WHEREOF**, the Parties have executed this Agreement as of the date first above written

|  |  |  |  |
| --- | --- | --- | --- |
|  | Clickstream Corp. | |  |
|  |  |  |  |
|  | By: |  |  |
| **CLIENT** |  | CEO |  |
|  |  |  |  |
|  | Name: |  |  |
|  | Title: | CEO |  |
|  |  |  |  |
|  |  |  |  |
| **DEVELOPER** |  |  |  |
|  | By: |  |  |
|  | Name: |  |  |
|  | Title: | CEO - Founding Partner |  |